ISO 27001 Gap Analysis Summary

TechCo Pvt Ltd | 50-Person Software Company | Karachi

Assessment Date: June 03, 2026

Overview

This gap analysis evaluates TechCo Pvt Ltd against 20 critical ISO 27001:2022 Annex A controls. The assessment identifies compliance gaps, assigns risk levels, and provides actionable recommendations for security improvements. Controls are categorized as Implemented, Partial, or Missing based on current state.

Key Findings

| Status | Count | Percentage |
| --- | --- | --- |
| Implemented | 3 | 15% |
| Partial | 7 | 35% |
| Missing | 10 | 50% |
| Overall Risk Level | MEDIUM | — |

Critical Gaps (Immediate Action Required)

• A.7.2 (Secure Areas) — Missing: No dedicated secure server room

• A.8.2 (Privileged Access) — Missing: No PAM system, shared admin passwords

• A.11.1 (Event Logging) — Partial: No database/server/admin logging

• A.11.2 (Log Protection) — Partial: Logs stored locally, deletable by admins

• A.12.1 (Incident Response Events) — Partial: No defined response procedures

• A.12.2 (Incident Management) — Missing: No formal incident response plan

Recommended Actions

1. Phase 1 (Months 1-2): Establish secure server room, implement PAM solution, develop incident response plan

2. Phase 2 (Months 3-4): Deploy centralized logging, conduct user access reviews, establish vendor access governance

3. Phase 3 (Months 5-6): Enforce encryption policy, implement offboarding procedures, formalize all security policies

Conclusion

TechCo has a foundational security posture with basic policies and some controls in place. However, critical gaps exist in privileged access management, event logging, and incident response. By addressing the 6 critical controls identified, TechCo can achieve Medium → Low risk rating within 6 months and prepare for ISO 27001 certification within 12-18 months.

Full assessment details available in ISO27001_Gap_Analysis_TechCo.xlsx and supporting documentation